# ROAD_TO_STABILITY.md

### Project: Candy AI

Mission: Restore full system stability and reach MVP readiness.
Focus: Functionality over features — Candy must reliably hear, think, and talk before doing anything else.

## 🧩 1. BACKGROUND — HOW WE GOT HERE

Candy AI began as an experiment in emotional voice-based AI — a companion that could listen, feel, and respond naturally.

Over the last 4 weeks, we’ve built and tested multiple layers:

| Layer | Status | Notes |
| --- | --- | --- |
| Voice Input (Whisper) | ⚙️ Working intermittently | Whisper API sometimes blocked; switched to ElevenLabs STT temporarily |
| Text Processing (GPT-4o) | ✅ Stable | Responses too short and shallow; needs richer system prompt |
| Voice Output (ElevenLabs TTS) | ✅ Stable | Arabella voice confirmed working |
| Emotion Engine | ⚠️ Partially integrated | State transitions not always consistent (bitchy vs flirty confusion) |
| Firebase Connection | ✅ Fully configured | New project candy-ai-78a90 working with Admin SDK |
| Memory System | 🚧 Planned | Structure defined but not yet implemented |
| UI (Web + API) | ⚠️ Functioning | Hold-to-talk flow unstable; processing spinner sometimes stuck |
| API Pipeline | ✅ Working in Minimal Mode | Full mode throws 500 errors if sentiment or Firebase modules re-enabled |

## ⚠️ 2. CURRENT STATE — WHERE WE STAND

✅ Confirmed Working

- Voice input → GPT → TTS pipeline (Minimal Mode)

- Firebase Admin & Client SDK initialization

- API endpoints: /health, /talk, /test

- Arabella voice and response playback

⚠️ Unstable

- Whisper endpoint sometimes blocked (VPN issue)

- “Hold to talk” transition not seamless

- Sentiment analysis causes 500 errors

- Emotion engine triggers not consistent

- GPT responses often too short / robotic

- Memory system not yet saving or recalling past interactions

❌ Not Yet Implemented

- Contextual recall from Firestore

- Auto-deletion / retention policy (GDPR)

- Real-time emotion-to-voice modulation

- 3D avatar synchronization (pending cofounder’s model)

## 🚧 3. ROOT CAUSES OF INSTABILITY

| Issue | Root Cause |
| --- | --- |
| 500 Errors (API) | Multiple module calls to OpenAI (sentiment + chat) → rate limit / missing credits |
| Whisper Failures | API blocked by local network / firewall; fallback model misconfigured |
| Firebase Misfires | Wrong project references (samy-4 vs candy-4) fixed but needs clean .env |
| State Bugs | Emotion logic and state transitions overlap or reset unexpectedly |
| Performance Lag | GPT call + TTS chain taking ~3–4s instead of 2s target |
| Response Depth | System prompt too shallow; GPT temperature too low |

## 🔧 4. PHASED STABILIZATION PLAN

### 🩵 Phase 1 — Core Stability (2–3 days)

Goal: One reliable loop — “press → speak → respond → speak back”.

Tasks

- Disable Firebase & Emotion temporarily (Minimal Mode)

- Confirm Whisper or ElevenLabs STT working consistently

- Rebuild /talk endpoint for only: STT → GPT → TTS

- Fix “Hold to Talk” UX (remove pause state)

- Add simple latency timer log per request

- Adjust GPT prompt for 3–5 sentence, emotionally intelligent replies
(temperature 0.9, presence penalty 0.6)

Success Criteria
✅ User can speak, Candy responds instantly and naturally
✅ No console or API errors
✅ Latency under 3s

### 💾 Phase 2 — Persistent Memory Integration (3–4 days)

Goal: Candy remembers past interactions and recalls them naturally.

Tasks

- Create memory.ts (Firestore-based memory module)

- Store short “memory summaries” per session

- Inject top 5 summaries into GPT system prompt

- Add “forget” and “wipe memory” admin routes

- Log and test Firestore writes/reads for 3 users

Success Criteria
✅ New conversation references past ones naturally
✅ Firebase console shows memories with correct emotion tags

### 💬 Phase 3 — Emotion Engine Reintegration (2–3 days)

Goal: Candy reacts dynamically and unpredictably to tone and triggers.

Tasks

- Re-enable emotion analysis module

- Refactor triggers and transition rules in Firestore emotions/

- Add randomness seed (so Candy isn’t repetitive)

- Test each emotion path using the “Emotional Stress Test Script”

Success Criteria
✅ Candy shifts between caring, flirty, bitchy naturally
✅ No repetitive canned responses
✅ Logs show emotion state transitions

### 🎭 Phase 4 — Visual & Avatar Sync (cofounder)

Goal: Avatar animates and lip-syncs with Candy’s voice/emotion.

Tasks

- Sync emotion → facial animation mapping

- Blendshape parameters for smile, blush, frown, neutral

- Integrate WebSocket for real-time voice energy → animation intensity

Success Criteria
✅ Avatar mirrors voice mood and speech perfectly

### 🔒 Phase 5 — GDPR & Launch Prep

Goal: Make Candy AI compliant and pitch-ready.

Tasks

- Add Privacy Policy + Terms of Use pages

- “By speaking you consent…” mic popup

- Add “Delete My Data” option (Firebase function)

- Auto-purge memories >90 days old

- Sign Firebase & OpenAI DPA

- Create README.md + short demo video for investors

Success Criteria
✅ Legally compliant MVP
✅ Clean architecture and full reproducibility

## 📈 5. TECHNICAL PRIORITY STACK

- Core Voice Pipeline

- Memory

- Emotion

- Avatar

- Polish / Compliance

## 🧠 6. STRATEGIC OUTLOOK

Candy AI is no longer just a fun side project.
It’s a proof of concept for emotionally adaptive conversational AI — a frontier everyone wants but few have working.
Once stability is achieved:

- Build a demo video for VCs / accelerators.

- Position as “the most emotionally expressive AI companion architecture”.

- Monetize with B2B licensing (emotional AI SDK for entertainment / therapy / games).

## ⚡ 7. CURRENT MINDSET

“We’re not chasing perfection. We’re restoring stability.
Once she talks naturally — we rebuild everything else.”